# Four-Day Hackathon Sprint Plan

Job-matching prototype • Team of four • Friday submission

Purpose: a practical delivery plan for the four working days before Friday’s deadline. This plan is based on the project scope and team roles discussed so far; it is designed to apply to the existing GitHub Kanban board, not replace it. Exact card-by-card reprioritisation requires the current board contents.

# 1. Sprint goal and principles

Sprint goal: submit a working, repeatable and explainable job-matching prototype by the end of Friday, with credible data provenance, basic testing, setup instructions and a concise explanation of limitations.

Build the smallest complete user journey before adding extra features.

Keep the existing repository and board; tidy only what improves delivery visibility.

Give each priority task one accountable owner, explicit acceptance criteria and any dependencies.

Integrate continuously; do not leave integration until Thursday or Friday.

A task is Done only when its acceptance criteria pass and the output is integrated.

Freeze scope when the core journey works; new features must not threaten reliability.

# 2. Priority tiers

| Priority | Include | Rule |
| --- | --- | --- |
| P0 — essential | Load permitted vacancy data; accept a candidate profile; match profile to vacancies; display results; explain matched/missing skills; run reliably; basic tests; source attribution and README/setup instructions. | Must be complete. |
| P1 — important | Useful filters; missing-data handling; a small regional employment insight; improved result layout; extra tests. | Do after P0 works end to end. |
| P2 — optional | Advanced commute calculations; complex employer-network mapping; extra charts; sophisticated ML; extensive visual polish. | Defer unless core work is stable. |

# 3. Four-day schedule

## Day 1 — Monday: scope, board and data pipeline

Goal: agree what will be submitted and remove uncertainty.

Hold a 20-minute sprint-planning meeting. Confirm Friday deliverables, demo journey and owners.

Review existing cards: priority, owner, acceptance criteria, status and dependencies. Move non-essential work to backlog.

Test the intended vacancy source and terms. If blocked, switch quickly to a permitted dataset or curated sample.

Agree the minimum vacancy schema; preserve source links and date checked.

Confirm repository structure, how changes will be reviewed/merged, and how the app will run.

Exit gate: data loads consistently, the MVP scope is agreed, and every P0 task has an owner.

## Day 2 — Tuesday: matching logic

Goal: implement and test the core matching component.

Clean essential vacancy fields, deduplicate and make missing values explicit.

Agree a transparent skill-matching rule and explanation format.

Implement candidate input, matching, ranking, and matched/missing skill output.

Test at least three contrasting profiles, including a weak/no-match profile.

Integrate changes into the shared branch during the day.

Exit gate: a profile can be compared with loaded vacancies and the results are interpretable.

## Day 3 — Wednesday: end-to-end integration

Goal: make the full user journey work for another teammate.

Connect profile input, vacancy data, matching logic and results into one runnable app.

Add only valuable filters supported by the data (for example location, work pattern or experience).

Show matched/missing skills and source/date information; do not guess missing fields.

Ask another teammate to run the app using the instructions and report issues.

Add a small regional insight only if it will not threaten core delivery.

Exit gate: another teammate can demonstrate the complete journey from a clean start.

## Day 4 — Thursday: validation and rehearsal

Goal: remove demo blockers and make the project reproducible.

Test at least five edge cases: empty skills, no matches, missing vacancy skills, missing location, duplicate/malformed records; test remote/hybrid cases if supported.

Fix P0 defects before adding features.

Check attribution, source links, retrieval dates, data-use restrictions and API-key handling.

Finish README: purpose, data source/terms, setup/run steps, matching method, tests and limitations.

Rehearse from a fresh run and prepare a fallback sample or screenshots as backup.

Exit gate: no known critical blocker, repeatable demo, and documentation sufficient for a reviewer.

## Friday — submission buffer

Goal: submit calmly without risky last-minute changes.

Run the application from the documented setup and perform one final happy-path test.

Check repository contents, README links, file paths and that secrets are not committed.

Confirm required deliverables are present and the submitted version is the rehearsed version.

Submit before the end-of-day deadline and note any remaining limitations.

Exit gate: submission completed; repository matches the tested version.

# 4. Responsibilities for four people

These are primary ownership areas, not silos. Everyone should help test the end-to-end journey; name one accountable owner and a reviewer for each critical deliverable.

| Role | Primary ownership | Expected output |
| --- | --- | --- |
| Project manager | Scope, board hygiene, prioritisation, dependencies, daily check-ins, submission checklist and demo narrative. | P0 list/owners; blocker log; acceptance checks; final checklist. |
| Data architect | Shared schema, ingestion/cleaning interface, repository structure, integration and reproducibility. | Stable vacancy format; pipeline; runnable structure; setup instructions. |
| Data analyst 1 — data/source | Source testing, collection, cleaning, deduplication, missingness and provenance. | Permitted sample; quality notes; source/date fields; validated clean data. |
| Data analyst 2 — matching/insights | Skill mapping, transparent matching logic, explanations, test profiles and optional regional insight. | Documented score; matched/missing skills; test examples; regional panel if feasible. |

# 5. KPIs and acceptance criteria

| Measure | Target | Verification |
| --- | --- | --- |
| Core journey | One complete journey works end to end. | Enter profile → see ranked vacancies → inspect skill explanation. |
| Vacancy sample | At least 30 usable, permitted records; more only if easy. | Count unique records after deduplication; verify source/date fields. |
| Explainability | Each result shows matched/missing skills or an insufficient-data message. | Inspect results manually. |
| Profile testing | At least 3 contrasting profiles. | Record expected versus actual behaviour. |
| Edge-case testing | At least 5 cases, including empty/no-match and missing data. | Record pass/fail. |
| Critical defects | Zero known blockers to demo. | Review open P0 bugs at Thursday rehearsal. |
| Reproducibility | Another teammate can run it from the README. | Fresh-start test. |
| Data provenance | Source, retrieval date and required attribution included. | Check app and README against source terms. |
| Board hygiene | Each P0 card has owner, acceptance criteria and current status. | Review board morning and evening. |

Track two operational measures each day: (1) P0 completion = accepted P0 deliverables ÷ agreed P0 deliverables; (2) open blockers = blocked tasks, each with an owner and next action. Card movement alone is not a sufficient progress measure.

# 6. Daily rhythm and board rules

## Morning planning — 15–20 minutes

Agree the day goal, top deliverables, owners, dependencies and scope cuts. Commit to outcomes that can be demonstrated.

## Midday blocker check — 10 minutes

Identify blockers, decisions needed and work to reassign or reduce. Escalate issues promptly.

## End-of-day review — 15 minutes

Demonstrate completed work, check acceptance criteria, update statuses and agree the next day’s goal.

## Work in progress

As a starting point, each person has one main active task. Finish or unblock existing work before starting more.

## Definition of Done

Acceptance criteria pass; output is integrated; a relevant check has been performed; documentation is updated where needed.

# 7. Issue template for critical cards

Task / deliverable:

Priority: P0 / P1 / P2

Accountable owner:

Reviewer / integration partner:

Acceptance criteria:

Dependencies / blockers:

Estimate: small / medium / large

Test or evidence required:

Definition of Done: accepted, integrated, checked, documented where needed.

# 8. Scope-cut rules

If the vacancy source is blocked on Monday, switch to a permitted fallback instead of spending days resolving access.

If the core matching flow is not integrated by Wednesday, defer regional insights and advanced filters.

If critical bugs remain on Thursday, stop adding features and focus on fixes, setup and demo reliability.

Call the score a match or skill-coverage indicator, not a probability of being hired.

Never expose API keys; check source terms, attribution and permitted use before submission.

# 9. Friday submission checklist

☐ Application launches and core journey works.

☐ Tested version is committed and pushed to the shared repository.

☐ README explains purpose, data source/terms, setup, matching logic, tests and limitations.

☐ No API keys, tokens or private credentials are committed.

☐ Required source attribution and links are present.

☐ At least 3 profile tests and 5 edge cases have been checked.

☐ Demo script and fallback plan are ready.

☐ Submission is completed before the end-of-Friday deadline.

# 10. Note on the existing GitHub board

This plan reflects the project goals and roles described in the conversation, not a verified inspection of the current cards. Before applying it, map existing issues into P0/P1/P2, preserve completed work, and avoid duplicate tickets. Exact card-by-card reprioritisation needs the board contents.